**SCRUM REPORT and MEETING AGENDA**

Report #: 1 Project Name: Stargazer

Date: 10/20 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Vinay
4. Brett
5. Ha

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. N/A

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Determine weather API | Scott | yes |
| Format html/js code | Alex | yes |
| Get light pollution api working | Alex | yes |
| Look into how APIs work | Vinay | yes |
| Database & Server setup | Brett | yes |
| Backend setup | Brett | yes |
| Research JS | Ha | yes |

**Plans for next period**

1. Interface w/ weather API
2. Create Weather functions for the API
3. Find API for astro events & moon phases
4. Get Skeleton for CSS/HTML setup
5. Find API for parks
6. Find API for constellations
7. Get Backend finalized

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Interface w/ weather API | Scott |
| Create Weather functions for the API | Scott |
| Find API for astro events & moon phases | Scott |
| Get Skeleton for CSS/HTML setup | Alex/Ha |
| Find API for parks | Vinay |
| Find API for constellations | Vinay |
| Get Backend finalized | Brett |

**Project management status**

1. Alex and Ha will work together to learn more about APIs and how the code should be structured.
2. Everyone is focusing right now on learning & researching so they can write efficient code later on and figure out what they need to do.
3. Slightly behind sprint schedule in terms of hours, but this is alright for now.

**Minutes from previous meeting**

None (This was our first meeting)