**SCRUM REPORT and MEETING AGENDA**

Report #: 3 Project Name: Stargazer

Date: 10/27 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Vinay
4. Brett
5. Ha

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Web server REST API created
2. Astronomical Events recorded in code
3. Profile Page & About Page created
4. Google Places
5. Constellation API
6. created iFrame for light pollution heat map
7. Updated display location for light pollution heatmap

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Web server REST API created | Brett | yes |
| astronomical events coded | Scott | yes |
| Google Places sorted by light pollution | Vinay | yes |
| Constellations API | Alex | yes |
| Created iFrame | Alex | yes |
| Update iFrame location | Ha | yes |
| Created Profile Page | Scott | yes |

**Plans for next period**

1. Finish client side functionality
2. Find HTML/CSS template for horizontal timeline & implement in code
3. Work on weather cards & rating algorithm
4. Complete location card
5. Get geo-location implemented on site

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Finish client side functionality | Brett |
| 1. Work on weather cards & rating algorithm | Alex |
| 1. Get geo-location implemented on site | Vinay |
| 1. Find HTML/CSS template for horizontal timeline & implement in code | Scott |
| 1. Complete location card | Ha |

**Project management status**

1. Alex and Vinay will meet up to discuss constellation cards & location info

**Minutes from previous meeting**

**Present:** Scott, Alex, Brett, Ha

**Absent:** Vinay

**Existing Business**

We worked on finishing up the sprint which included getting Astronomical events, getting parks from the Google places API, getting constellations from the constellation API, finishing up some things with the server, and tying up any loose ends.

**New Business**

We worked on planning the second sprint. We first worked on the backlog, making an extensive list of the things we still want to get done for the project. We then carried some of these tasks over to the sprint 2 backlog and decided we wanted to get certain tasks done within the next two weeks. We then assigned tasks and determined a course of action & scrum meeting schedule.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our User Stories and User study proposal which is due 11/1.