**SCRUM REPORT and MEETING AGENDA**

Report #: 5 Project Name: Stargazer

Date: 10/30 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Vinay
4. Ha

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Frontend & Backend integrated
2. Dev ops - code reorganized
3. Updated product burndown chart
4. Weather cards & rating algorithm
5. Put information into location card - name links to website, google maps link, description

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Weather cards & rating algorithm | Alex | yes |
| Dev Ops updates | Scott | yes |
| Get geo-location implemented on site | Vinay | no |
| Back end and front end integration | Brett | yes |
| Added info to Location Card | Ha | yes |
| Find HTML/CSS template for horizontal timeline & implement in code | Scott | no |

**Plans for next period**

1. Get average light pollution for area showing
2. Find HTML/CSS template for horizontal timeline & implement in code
3. Get geolocation working
4. Work on finishing up location card
5. Work on review system for leaving park reviews

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Work on review system | Brett |
| 1. Work on weather cards & rating algorithm | Alex |
| 1. Get geo-location implemented on site | Vinay |
| 1. Find HTML/CSS template for horizontal timeline & implement in code | Scott |
| 1. Complete location card | Ha |

**Project management status**

1. Download & get RUST running, Wasm installed
2. Vinay & Alex going to meet
3. User study report proposal done by sunday.

**Minutes from previous meeting**

**Present:** Scott, Alex, Brett, Ha

**Absent:** Vinay

**Existing Business**

We worked on finishing up the sprint which included getting Astronomical events, getting parks from the Google places API, getting constellations from the constellation API, finishing up some things with the server, and tying up any loose ends.

**New Business**

We worked on continuing development on the second sprint. We first worked on the backlog, making an extensive list of the things we still want to get done for the project. We then carried some of these tasks over to the sprint 2 backlog and decided we wanted to get certain tasks done within the next two weeks. We then assigned tasks and determined a course of action & scrum meeting schedule.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our User Stories and User study proposal which is due 11/1.