**SCRUM REPORT and MEETING AGENDA**

Report #: 6 Project Name: Stargazer

Date: 11/1 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Vinay
4. Ha
5. Brett

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Review system in progress
2. Worked on weather cards & rating algorithm - interpolate intermediate moon phases
3. Geo-location in progress
4. Got astro timeline working
5. Progress made on location card

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Work on review system | Brett | Yes |
| Work on weather cards & rating algorithm | Alex | Yes |
| Get geo-location implemented on site | Vinay | Almost |
| Find HTML/CSS template for horizontal timeline & implement in code | Scott | Yes |
| Complete location card | Ha | Almost |

**Plans for next period**

1. Add distance to location cards
2. Fix sorting of location cards
3. Get avg light pollution for user area
4. Finish up review functions
5. Get geolocation implemented, work on constellation cards
6. Clean up timeline
7. Integrate timeline with astro events

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Add distance to location cards | Ha |
| 1. Fix sorting of location cards | Ha |
| 1. Get avg light pollution for user area | Alex |
| 1. Finish up review functions | Brett |
| 1. Get geolocation implemented, work on constellation cards | Vinay |
| 1. Clean up timeline, Integrate timeline with astro events | Scott |

**Project management status**

1. Download & get RUST running, Wasm installed
2. Vinay & Alex going to meet
3. User study report proposal done by sunday.

**Minutes from previous meeting**

**Present:** Scott, Alex, Brett, Ha

**Absent:** Vinay

**Existing Business**

We discussed progress made on the organization of the code and how we’d go about that in the future. We worked on finishing up the sprint which included getting Astronomical events, getting parks from the Google places API, getting constellations from the constellation API, finishing up some things with the server, and tying up any loose ends.

**New Business**

There’s a lot of work that needs to be done on the backend. We want to get that up and running so that we can make progress on integrating it with the frontend.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our User Stories and User study proposal which is due 11/1.