**SCRUM REPORT and MEETING AGENDA**

Report #: 10 Project Name: Stargazer

Date: 11/11 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Alex
2. Ha
3. Vinay

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. User study changes incorporated for weather card
2. Database setup for users to save favorited parks

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Page Loading Animations | Ha | No |
| 1. How to determine if constellation is visible | Alex | No |
| 1. Allow users to enter star rating for parks | Brett | N/A |
| 1. Implement constellation card UI element | Vinay, Alex | Partial |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott | N/A |

**Plans for next period**

1. Implement user study changes
2. Complete constellation card UI
3. Continue work on astro timeline and review system

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Incorporate table format for hours of operation | Ha |
| 1. Implement constellation card UI element | Vinay |
| 1. Add tooltip to average light pollution unit | Alex |
| 1. Implement user study changes to second map | Alex |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott |
| 1. Allow users to enter star rating for parks | Brett |

**Project management status**

1. Sprint 3 just started, working on incorporating changes from user study, switched team communication channel from GroupMe to SMS (GroupMe was dropping notifications)

**Minutes from previous meeting**

**Present:** Scott, Brett, Alex, Ha, Vinay

**Absent:** N/A

**Existing Business**

We talked about the results of our user study and what kinds of changes should be made to the application as a result of user feedback. We finished tasks related to the end of Sprint 2.

**New Business**

We planned the beginning of Sprint 3, primarily surrounding user study feedback, and we discussed user study results.

**Additional Items**

User study feedback needs to be reviewed in lab, so that should be the first priority during Sprint 3.