**SCRUM REPORT and MEETING AGENDA**

Report #: 11 Project Name: Stargazer

Date: 11/12 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Brett
3. Alex

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Worked on user cookie
2. Worked on majority of changes from user study
3. Working on updating the location card’s hours of operation

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Worked on user cookie | Ha | No |
| 1. Worked on majority of changes from user study | Alex | No |
| 1. Working on updating the location card’s hours of operation | Ha | N/A |
| 1. Implement constellation card UI element | Vinay, Alex | Partial |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott | No |

**Plans for next period**

1. Clean up timeline & astro event cards, add left & right buttons
2. Implement constellation card UI element
3. Get constellation logic working
4. Get cookie working, google login APIs

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Incorporate table format for hours of operation | Ha |
| 1. Implement constellation card UI element | Vinay |
| 1. Get constellation logic working | Alex |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott |
| 1. Get cookie working, google login APIs | Brett |

**Project management status**

1. Sprint 3 just started a few days ago, working on incorporating changes from user study, switched team communication channel from GroupMe to SMS (GroupMe was dropping notifications). Most of these changes have been made

**Minutes from previous meeting**

**Present:** Alex, Ha, Vinay

**Absent:** Scott, Brett

**Existing Business**

Most changes from the user study have been implemented. We talked about the results of our user study and what kinds of changes should be made to the application as a result of user feedback. We finished tasks related to the end of Sprint 2.

**New Business**

We planned the beginning of Sprint 3, primarily surrounding user study feedback, and we discussed user study results.

**Additional Items**

User study feedback needs to be reviewed in lab, so that should be the first priority during Sprint 3.