**SCRUM REPORT and MEETING AGENDA**

Report #: 11 Project Name: Stargazer

Date: 11/15 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Ha
3. Alex

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Made Astro events clickable
2. Added constellation visibility function
3. Hours of operation formated

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Incorporate table format for hours of operation | Ha | Yes |
| 1. Implement constellation card UI element | Vinay | N/A |
| 1. Get constellation logic working | Alex | Mostly |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott | Partial |
| 1. Get cookie working, google login APIs | Brett | Yes |

**Plans for next period**

1. Add left & Right buttons for astronomical timeline
2. Fix sorting
3. Implement constellation card UI element
4. About page
5. Begin integration with back-end & frontend

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Fix sorting | Ha |
| 1. Implement constellation card UI element | Vinay |
| 1. About page | Alex |
| 1. Add left & Right buttons for astronomical timeline | Scott |
| 1. Begin integration with back-end & frontend | Brett |

**Project management status**

1. Alex needs to check in with vinay

**Minutes from previous meeting**

**Present:** Scott, Alex, Brett

**Absent:** Ha, Vinay

**Existing Business**

Most changes from the user study have been implemented. We talked about the results of our user study and what kinds of changes should be made to the application as a result of user feedback. We finished tasks related to the end of Sprint 2.

**New Business**

We planned the beginning of Sprint 3, primarily surrounding user study feedback, and we discussed user study results.

**Additional Items**

User study feedback needs to be reviewed in lab, so that should be the first priority during Sprint 3.