**SCRUM REPORT and MEETING AGENDA**

Report #: 11 Project Name: Stargazer

Date: 11/12 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Ha
3. Alex
4. Vinay

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Looked into button templates, tried to fix css loading issue, made footer
2. Planned for accessibility features (color blindness, hand tremors, visual issues)
3. Constellation cards nearly completed

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Planned for accessibility features (color blindness, hand tremors, visual issues) | Ha & Alex | Yes |
| 1. Constellation cards nearly completed | Vinay | Yes |
| 1. Looked into button templates, tried to fix css loading issue, made footer | Scott | Yes |

**Plans for next period**

1. Implement Colorblindness
2. Implement magnifying glass
3. Add left & right buttons for astro events & remove timeline
4. Work on review system

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Implement Colorblindness | Ha |
| 1. Implement constellation card UI element | Vinay |
| 1. Work on login & review system | Alex |
| 1. Add left & right buttons for astro events & remove timeline | Scott |
| 1. Help Alex with login & review system | Brett |

**Project management status**

1. Lecture tomorrow will be about final presentation specifications. All members need to attend
2. Need to talk to Brett (has been absent the past few scrum meetings) about a few things (to get the review system working)

**Minutes from previous meeting**

**Present:** Alex, Ha, Vinay

**Absent:** Scott, Brett

**Existing Business**

Most changes from the user study have been implemented. We talked about the results of our user study and what kinds of changes should be made to the application as a result of user feedback. We finished tasks related to the end of Sprint 2.

**New Business**

We planned the beginning of Sprint 3, primarily surrounding user study feedback, and we discussed user study results.

**Additional Items**

User study feedback needs to be reviewed in lab, so that should be the first priority during Sprint 3.