**SCRUM REPORT and MEETING AGENDA**

Report #: 11 Project Name: Stargazer

Date: 11/18 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Ha
3. Alex
4. Vinay

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Constellation cards finished, found zoom functionality, found new font
2. Removed timeline & added left & right buttons for the astro events
3. About page completed
4. Color blindness accessibility slider, fixed sorting

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Color blindness accessibility slider, fixed sorting | Ha | Yes |
| 1. Constellation cards nearly completed | Vinay | Yes |
| 1. About page | Alex | Yes |
| 1. Removed timeline & added left & right buttons for the astro events | Scott | Yes |

**Plans for next period**

1. Implement 2nd accessibility feature
2. implement new font
3. Fix left & right button positioning
4. Finish up user functionality

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Fix left & right button positioning | Ha |
| 1. implement new font | Vinay |
| 1. Finish up user functionality | Alex |
| 1. Implement 2nd accessibility feature | Scott |
| 1. Help Alex with login & review system | Brett |

**Project management status**

1. Finish sprint and submit everything via live mache

**Minutes from previous meeting**

**Present:** Alex, Ha, Vinay

**Absent:** Scott, Brett

**Existing Business**

We are still working on the constellation cards and cleaning up the site’s UI, but most functionality is completed.

**New Business**

We hope to complete the spring by sunday including fixing the timeline, adding all use functions to the front end of the system, and implementing clean transitions and css templates.

**Additional Items**

Team retrospective is due 11/24 as well as individual report.