**SCRUM REPORT and MEETING AGENDA**

Report #: 7 Project Name: Stargazer

Date: 11/3 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Vinay
4. Ha

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Minor fixes, optimized light pollution bar
2. added distances to location cards
3. Make display more mobile friendly
4. Haven’t done much else due to the code breaking & npm issues

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Add distance to location cards | Ha | Yes |
| 1. Fix sorting of location cards | Ha | No |
| 1. Get avg light pollution for user area | Alex | No |
| 1. Finish up review functions | Brett | N/A |
| 1. Get geolocation implemented, work on constellation cards | Vinay | No |
| 1. Clean up timeline, Integrate timeline with astro events | Scott | No |

**Plans for next period**

1. Clean up timeline, Integrate timeline with astro events
2. Get avg light pollution for user area
3. Remove elements from iFrame
4. Make formula for distance, display for mobile. fix sorting of location cards
5. Get geolocation implemented, work on constellation cards

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Make formula for distance, display for mobile. fix sorting of location cards | Ha |
| 1. Get avg light pollution for user area, Remove elements of iFrame | Alex |
| 1. Finish up review functions | Brett |
| 1. Get geolocation implemented, work on constellation cards | Vinay |
| 1. Clean up timeline, Integrate timeline with astro events | Scott |

**Project management status**

1. Fix npm errors (Brett)
2. Push beta release
3. Make google form for user study interviews
4. Contact people for interviews

**Minutes from previous meeting**

**Present:** Scott, Alex, Vinay, Ha, Brett

**Absent:**

**Existing Business**

We discussed progress made on the review system and the location cards. We also planed to prepare the site for a beta release. We worked on finishing up the sprint which included getting Astronomical events, getting parks from the Google places API, getting constellations from the constellation API, finishing up some things with the server, and tying up any loose ends.

**New Business**

We worked on planning the user study interviews and are preparing to conduct them soon. We want to complete them by friday so we can begin work on the user study report and get that completed by sunday night.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our user study interviews which need to be done by friday.