**SCRUM REPORT and MEETING AGENDA**

Report #: 7 Project Name: Stargazer

Date: 11/5 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Ha
4. Brett

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Did a few user interviews
2. Got average light pollution working
3. Got animation working, looked into star backgrounds
4. Figured out sorting issue
5. Review functions completed

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Make a formula for distance, display for mobile. fix sorting of location cards | Ha | Mostly |
| 1. Get avg light pollution for user area, Remove elements of iFrame, restyle scroll bar | Alex | Mostly |
| 1. Finish up review functions | Brett | Yes |
| 1. Get geolocation implemented, work on constellation cards | Vinay | N/A |
| 1. Clean up timeline, Integrate timeline with astro events | Scott | No |

**Plans for next period**

1. User studies (17 left)
2. Clean up timeline, Integrate timeline with astro events
3. Work on constellation cards
4. Implement review functions on client side
5. Make formula for distance, display for mobile. fix sorting of location cards

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Make formula for distance, display for mobile. fix sorting of location cards | Ha |
| 1. Get avg light pollution for user area, Remove elements of iFrame | Alex |
| 1. Implement review functions on client side | Brett |
| 1. Get geolocation implemented, work on constellation cards | Vinay, Alex |
| 1. Clean up timeline, Integrate timeline with astro events | Scott |

**Project management status**

1. Alex & Vinay meet
2. Finish up user studies

**Minutes from previous meeting**

**Present:** Scott, Alex, Vinay, Ha, Brett

**Absent:**

**Existing Business**

We discussed progress made on the review system and the location cards. We also planned to prepare the site for a beta release. We worked on finishing up the sprint which included getting Astronomical events, getting parks from the Google places API, getting constellations from the constellation API, finishing up some things with the server, and tying up any loose ends.

**New Business**

We are officially ready to conduct user studies. The form has been created, beta release has been pushed, and is ready to be sent to interviewees.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our user study interviews which need to be done by friday.