**SCRUM REPORT and MEETING AGENDA**

Report #: 9 Project Name: Stargazer

Date: 11/8 Prepared by: Scott Steinhauser

**Attendees for the meeting**

1. Scott
2. Alex
3. Ha
4. Brett
5. Vinay

**Agenda for the meeting**

1. Overall accomplishments
2. Discuss Work since last meeting
3. Work to complete for next period
4. Task Assignment
5. Project Management

**Overall accomplishments since last meeting**

1. Completed all user interviews
2. astronomical timeline created, cards begun & refined
3. Constellation cards & user geolocation
4. Sorting function fixed

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| 1. Make formula for distance, display for mobile. fix sorting of location cards | Ha | Mostly |
| 1. Get avg light pollution for user area, Remove elements of iFrame | Alex | Yes (can’t fix iFrame) |
| 1. Implement review functions on client side | Brett | Yes |
| 1. Get geolocation implemented, work on constellation cards | Vinay, Alex | Yes |
| 1. Clean up timeline, Integrate timeline with astro events | Scott | Yes |

**Plans for next period**

1. User studies (17 left)
2. Clean up timeline, Integrate timeline with astro events
3. Work on constellation cards
4. Implement review functions on client side
5. Make formula for distance, display for mobile. fix sorting of location cards

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| 1. Page Loading Animations | Ha |
| 1. How to determine if constellation is visible | Alex |
| 1. Allow users to enter star rating for parks | Brett |
| 1. Implement constellation card UI element | Vinay, Alex |
| 1. Clean up timeline & astro event cards, add left & right buttons | Scott |

**Project management status**

1. Sprint 3 is beginning, final due date for the project is 11/22 giving use two weeks to complete the backlog, create the final presentation & video, and submit.

**Minutes from previous meeting**

**Present:** Scott, Alex, Ha, Brett

**Absent:** Vinay

**Existing Business**

We discussed progress made on the review system and the location cards. We didn’t make as much progress as we’d like on the development of the constellation and astronomical event UI cards, but solid progress was made on the backend and a slick US background was created and agreed upon by the group.

**New Business**

We planned for the completion of sprint 2 as well as the user interviews and user study report, all of which is due sunday. We aim to get as much done before then so we aren’t scrambling to get it all done then.

**Additional Items**

The due date for the sprint 2 is 11/8. We also need to be working on our user study interviews which need to be done by the time we start the user study report which will likely be sunday.